|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID10364 |
| Project Name | Project – Car Resale Value Prediction |

MILESTONE AND ACTIVITY LIST

|  |  |  |
| --- | --- | --- |
| TITLE | DESCRIPTION | DATE |
| Literature Survey and Information gathering. | Literature survey on the selected project & gathering information by referring the, technical paper research publications etc. | 19 SEPTEMBER 2022. |
| Prepare Empathy Map. | Prepare Empathy Map  Canvas to capture the user Pains & Gains, Prepare list of problem statements. | 19 SEPTEMBER 2022. |
| Ideation. | List the idea by organizing the brainstorming session and prioritize the top 3 ideas based on the feasibility & importance. | 19 SEPTEMBER 2022. |
| Proposed Solution. | Prepare the proposed solution document, which includes the novelty,  feasibility of idea, business model, social impact, scalability of solution, etc. | 19 SEPTEMBER 2022. |
| Problem Solution Fit. | Prepare problem - solution fit document. | 19 SEPTEMBER 2022. |
| Solution Architecture. | Prepare solution architecture document. | 19 OCTOBER 2022. |
| Customer Journey. | Prepare the customer journey maps to understand the user interactions & experiences with the application. | 03 OCTOBER 2022. |
| Data Flow Diagrams Draw the data flow. | Data Flow Diagrams, draw the data flow. | 03 OCTOBER 2022. |
| Technology Architecture. | Architecture diagram. | 03 OCTOBER 2022. |
| Prepare Milestone & Activity List. | Prepare the milestones  &  activity list of the project. | 22 OCTOBER 2022. |
| Project Development - Delivery of Sprint1, 2, 3 & 4. | Develop & submit the developed code by testing it. | 24 October-19  November |